# ContinuumAI – Sprint Planning Document (Enterprise Detailed)

Sprint Title: Decision Surface Foundation

Team Size: 5

Scope note: We are using ONE universal schema for now, with a predefined set of marts (e.g., mart_sales, mart_customers, mart_stores). This sprint centralizes that definition to avoid drift across frontend/backend while keeping the marts ‘fixed by design’.

## 0. Why This Sprint Exists (Intent & Wisdom)

We’re deliberately prioritizing architecture correctness over feature volume. The Trendata demo-inspired “magic” only works if the product is built as a tool-manipulable decision surface (GenUI), not as a pile of one-off screens. 
This sprint establishes the contracts and layers that make everything else cheap later: strategy-aware reasoning, agent orchestration, fast iterative charting, and safe query execution. 
If we don’t lock these now, the next 1–2 sprints will feel fast… and then we’ll hit an expensive rewrite wall.

## 1. Architectural North Star

Target layered flow (end of sprint):

Strategy Layer (YAML-backed, validated)
↓
Agent Orchestration Layer (tool-based, structured outputs)
↓
ChartSpec / Query Layer (one canonical execution format)
↓
Caching Layer (deterministic keys + TTL + observability)
↓
Gold Marts (predefined marts in universal schema)
↓
Silver / Bronze (existing pipeline)

The frontend becomes a GenUI surface: the LLM and agents can “operate” the product by producing structured actions (ChartSpec + tool calls), rather than the UI being hardcoded for each analysis.

## 2. Current Codebase Baseline (Where We Actually Stand)

Frontend (Next.js):

- Workspace route exists: app/workspace/[datasetId]/page.tsx (datasetId currently used only as a UI switch).

- Marts are hardcoded in /mnt/data/continuum_review/frontend/lib/store.ts as a union type + display list.

- Chart Builder generates mock values (random y-values) in /mnt/data/continuum_review/frontend/components/workspace/ChartBuilderTab.tsx.

Backend (FastAPI):

- Profiling API serves pre-generated JSON from out/ and hardcodes marts in /mnt/data/continuum_review/backend/app/api/profiling.py as AVAILABLE_TABLES.

- Auth exists but profiling endpoints are not protected by default.

## 3. Universal Schema + Predefined Marts (And the Refactor We Still Need)

We are NOT making marts “dynamic” in the sense of runtime discovery from the database. 
However, we DO need to eliminate the current duplication where both frontend and backend maintain separate hardcoded definitions. That duplication guarantees drift.

Refactor goal: One authoritative mart registry in the backend; frontend consumes it.
The marts remain predefined, but defined once.

Refactor Plan (Concrete):

Backend:

1) Create: app/core/mart_registry.py
   - MARTS = [
       { "id": "mart_sales", "label": "Sales Mart", "description": "...", "profile_file": "mart_sales_profile.json" },
       { "id": "mart_customers", ... },
       { "id": "mart_stores", ... }
     ]
2) Update app/api/profiling.py:
   - Replace AVAILABLE_TABLES dict with MARTS from mart_registry
   - Return MARTS metadata from GET /profiling/aggregations (id/label/description/row_count if available in profile JSON)
3) Update out/ profile loader to use registry mapping (profile_file).

Frontend:

1) Update /mnt/data/continuum_review/frontend/lib/store.ts:
   - Replace AggregationTable union type with string
   - Remove aggregationTables constant list
2) Update TableProfilingTab to render marts from useAggregations() hook.
3) Ensure any UI labels/descriptions come from backend response.

## 4. Dataset Scoping (Even With One Universal Schema)

Even with a single universal schema today, dataset scoping is still worth doing because it makes the API contract stable. 
It also prevents front-end cache collisions and sets us up for multiple datasets later without breaking changes.

Implementation decision (recommended):
- Keep current dataset route in frontend (workspace/[datasetId])
- Backend: introduce dataset_id in the URL paths now, but initially accept only "silkroute" (or map all dataset ids to the same universal schema).
- This is a “thin abstraction”: it costs little now and saves a major breaking refactor later.

Concrete refactor:

Backend:
- Mount a router prefix: /api/datasets/{dataset_id}
- Move existing /profiling under /datasets/{dataset_id}/profiling
- For now: validate dataset_id in {"silkroute"} and return 404 otherwise

Frontend:
- Modify lib/api.ts to prepend /datasets/${datasetId} to all relevant calls.
- Include datasetId in React Query keys.

## 5. ChartSpec (What It Is, Why We Need It, and Why It’s the Backbone of GenUI)

ChartSpec is a canonical, machine-readable description of a chart request. 
It is intentionally NOT a UI artifact and NOT “Plotly config”. It is the shared language between:
- the LLM/agents (who propose analyses)
- the backend execution engine (which runs safe aggregates)
- the frontend renderer (which visualizes results)

Why we need it:
1) Reproducibility: a chart can be re-rendered without re-prompting the LLM.
2) Safety: backend executes a limited spec (no arbitrary SQL), reducing risk.
3) Composability: GenUI means the AI “operates” UI tools; ChartSpec is the tool input.
4) Auditing: we can log specs, cache them, and analyze usage patterns.
5) Extensibility: later we can add joins, cohorts, forecasting without rewriting the interface contract.

ChartSpec v1 (proposal):

{
  "version": "1.0",
  "dataset_id": "silkroute",
  "table": "mart_sales",
  "chart": { "type": "bar" },
  "encoding": {
    "x": { "field": "store_name", "role": "dimension" },
    "y": [{ "field": "revenue", "agg": "sum", "alias": "sum_revenue" }]
  },
  "filters": [
    { "field": "transaction_date", "op": "between", "value": ["2025-01-01", "2025-12-31"] }
  ],
  "sort": [{ "field": "sum_revenue", "dir": "desc" }],
  "limit": 50
}

Backend contract: ChartSpec → AggregateRequest

The backend should implement a “ChartSpec resolver” that converts ChartSpec into an AggregateRequest, validates fields using profile metadata (effective_role), then runs the aggregation. 
This allows the chat agent to emit ChartSpec while the backend owns the query construction.

## 6. Query Execution: Aggregate Endpoint (The Real MVP Engine)

Endpoint:
POST /api/datasets/{dataset_id}/query/aggregate

Purpose:
- Provide the minimal safe engine to power charts, chat results, and KPI calculations.
- We are intentionally limiting scope to “one mart at a time” in v1.

AggregateRequest (Pydantic):

class Metric(BaseModel):
  field: str
  aggregation: Literal["sum","avg","count","min","max"]
  alias: Optional[str] = None

class Filter(BaseModel):
  field: str
  op: Literal["=","!=","<",">","<=",">=","in","between","contains"]
  value: Any

class AggregateRequest(BaseModel):
  table: str
  dimensions: list[str] = []
  metrics: list[Metric]
  filters: list[Filter] = []
  limit: int = 50
  sort: list[dict] = []

AggregateResponse:

{
  "columns": ["store_name","sum_revenue"],
  "rows": [["Store A",123000],["Store B",98000]],
  "meta": { "cache": { "hit": true, "key": "...", "ttl_seconds": 480 } }
}

Execution constraints (non-negotiable):

- Only tables in mart_registry are executable.
- Dimensions must be effective_role in {"dimension","temporal"}.
- Metrics must be effective_role == "measure".
- Query builder must be parameterized (no string concatenation).
- Hard limit on result size (e.g., limit <= 500).

## 7. Caching Layer (Highly Specific Implementation Plan)

Caching is not optional. Without it, GenUI feels slow because the user (and the agent) iterates: tweak filter → rerun → tweak grouping → rerun. 
If every iteration hits the database, the product feels broken. 
Caching gives us “instant tool feedback,” which is the essence of a usable decision surface.

7.1 What we cache

Cache these:
- AggregateResponse from /query/aggregate
- Resolved ChartSpec execution results (if we create /charts/preview)
- Strategy KPI computed values (if KPIs call aggregate internally)

Do not cache:
- Auth responses
- User profile / tokens
- Static profile JSON files (already local; optional HTTP caching via ETag later)

7.2 Cache store and fallback

Primary: Redis
Fallback (dev only): in-memory LRU

Implementation module:
- app/services/cache/cache_manager.py
- app/services/cache/keying.py (optional; keeps key logic isolated)

7.3 Deterministic cache keys

Key namespace:
contai:{dataset_id}:{table}:{hash}

Where hash = SHA256(canonical_json(request))

Canonicalization rules:
- JSON stringify with sorted keys
- Normalize arrays:
  - dimensions sorted
  - metrics sorted by (field, aggregation, alias)
  - filters sorted by (field, op, value)
- Always include limit and sort spec

Example key:
contai:silkroute:mart_sales:3b7d...c91

7.4 TTL + staleness

TTL:
- Default: 600s (10 minutes)
- Configurable via env: CACHE_TTL_SECONDS

Rationale:
- Our datasets refresh in batch (nightly) and are not real-time.
- A 10-minute TTL balances responsiveness with freshness.

Optional extensions (future):
- Stale-while-revalidate: return cached response and refresh asynchronously
- TTL per endpoint: shorter for chat, longer for aggregate

7.5 Cache stampede protection

We must avoid “stampede” when many users request the same key and it expires.
Implement one of:
- Redis SETNX lock: contai:lock:{key} with short TTL (e.g., 15s)
- Only one worker computes; others wait briefly or return stale result if available.

7.6 Serialization

Store value as JSON bytes (gzip optional later).
Include meta:
- created_at
- ttl_seconds
- request_fingerprint
- schema_version (ChartSpec / AggregateRequest version)

7.7 Observability

Log per request:
- cache_hit: bool
- cache_key: str
- query_time_ms
- total_time_ms
- rows_returned

Expose metrics endpoint later (optional).

## 8. Strategy Layer (Integrated From Provided Materials)

This sprint will integrate the strategy layer assets found in strategy_layer.zip as the first-class business context for decision intelligence.

Strategy sources to ingest (as-is, no ambiguity):

- strategy_targets.yaml

- strategic_context.yaml

- kpi_hierarchy.yaml

- decision_rules.yaml

- strategy_scoring.yaml

8.1 What these files represent

- strategy_targets.yaml: the company north star + strategic pillars + objective list + weights.
- strategic_context.yaml: SWOT-like context + operational thresholds (e.g., high_return_rate=0.12).
- kpi_hierarchy.yaml: KPI catalog grouped by domain + north-star KPI definition.
- decision_rules.yaml: guardrails and penalties (“don’t recommend if gross_margin_pct < 0.20”).
- strategy_scoring.yaml: scoring model weights and guardrail rules.

8.2 Backend implementation (exact)

Create: app/services/strategy/
- loader.py        (loads YAMLs, validates schema, caches in-memory)
- models.py        (Pydantic models for these YAML schemas)
- evaluator.py     (computes KPI values via /query/aggregate; applies decision_rules + scoring)
- registry.py      (exposes KPI names → execution plans)

Endpoints:
GET  /api/datasets/{dataset_id}/strategy          → returns the raw + normalized strategy objects
POST /api/datasets/{dataset_id}/strategy/score    → scores an action or recommendation candidate
GET  /api/datasets/{dataset_id}/strategy/kpis     → returns KPI catalog with execution hints

8.3 KPI execution hints (how KPIs connect to marts)

We will not leave KPI formulas as free text at runtime.
Instead, strategy/registry.py maps each KPI to an execution plan that references predefined marts + fields.

Example: Revenue
- table: mart_sales
- metric: sum(revenue)

Example: Gross_Margin
- table: mart_sales
- metric: sum(gross_profit) AND sum(revenue)
- derived: gross_profit_sum / revenue_sum

These execution plans are what agents and the UI can rely on.

## 9. Chatbot + Agentic Core (Full Picture, End-to-End)

This section explains the “real” system we’re building—almost from scratch—so anyone can understand why each task exists.

Key design choice:
We do not want an LLM that “talks about data.” We want an LLM that can operate the product through tools, safely.
That requires structured context, a tool registry, and a canonical action format (ChartSpec).

### 9.1 Context Assembly (What goes into the LLM prompt)

At runtime, the orchestrator constructs context from four sources:

A) User + Conversation State
- chat history (trimmed)
- current workspace: dataset_id, active mart, selected column (if any)
- user intent: last selected chart type, last filters

B) Data Catalog Context (from profiling JSON)
- available marts (predefined list + descriptions)
- for the selected mart: columns with roles (effective_role), data types, cardinality hints
- “safe for grouping” fields vs “safe for aggregation” fields
- top dimensions/measures recommended by profiling agent_meta/effective_meta (if present)

C) Strategy Context (from YAML strategy layer)
- north star objective + pillars + weights
- KPI catalog + execution hints
- thresholds (e.g., high_return_rate=0.12)
- decision rules (R1…Rn): block/penalize actions that violate constraints
- scoring weights for tradeoffs

D) Tool & Output Contract Context
- tool registry descriptions (what tools exist + exact JSON input schema)
- ChartSpec schema and examples
- explicit instructions: “Output MUST be valid JSON conforming to schema”

The orchestrator’s job is to keep this context short enough to fit model limits, while keeping the “shape” consistent.

### 9.2 Tool-Based Orchestration (Why tools and not free-form answers)

Tools are what make the system reliable:
- The LLM suggests an action (ChartSpec) and calls tools.
- The backend executes the action deterministically (aggregate query).
- The UI renders the action deterministically (GenUI rendering).
- The system can log, cache, and replay actions.

This removes the biggest failure mode of BI chatbots: “it sounds right but it’s not actually computed.”

### 9.3 Orchestrator Flow (Detailed)

POST /api/datasets/{dataset_id}/chat

Step 1) Intent classification (lightweight)
- classify into: {explain, chart, compare, KPI_lookup, recommendation}
- if chart-like: proceed to ChartSpec generation
- if KPI_lookup: return KPI definition + optionally execute it

Step 2) Guardrails (strategy rules)
- pre-check user request against decision_rules thresholds
- e.g., if user asks “push discount” but discount_ratio already > 0.25, warn or require justification

Step 3) ChartSpec generation (LLM)
- LLM outputs ChartSpec JSON only
- must pick fields with correct roles (dimension vs measure)

Step 4) Execution
- backend resolves ChartSpec → AggregateRequest
- calls /query/aggregate (cache-backed)

Step 5) Scoring (optional in v1)
- if the user asked for a recommendation, pass candidate(s) to strategy evaluator
- apply scoring weights + rules

Step 6) Response packaging
- return: response_type + chart_spec + data + narrative explanation
- narrative must cite which KPI/objective it supports (“Margin-Led Growth” pillar)

### 9.4 How Strategy Interacts With Chat (Concrete examples)

Example: “Which stores should we focus on to improve margin?”

- Orchestrator includes strategy_targets + scoring weights
- LLM proposes a ChartSpec: store_name vs gross_margin_percentage (or gross_profit/revenue)
- Execution returns actual computed ranking
- Strategy evaluator applies guardrails:
  - if gross_margin_pct < 0.20 → block recommending promotions (rule R2)
- Response includes both data + rule-aware interpretation:
  - “Store X has high revenue but margin below threshold, so we should not drive promotions there.”

## 10. Work Division (5 Members) – Technical, File-Level, with Acceptance Criteria

### Member 1 – Backend Architect (API Contracts + Query Engine)

Intent: Create the safe execution core (aggregate queries + ChartSpec resolver) and make the API contract stable for the next 3–5 sprints.

Responsibilities:

• Refactor routing to dataset-scoped paths without breaking local dev.

• Implement aggregate query builder with strict validation against profiling roles.

• Create ChartSpec resolver that transforms ChartSpec → AggregateRequest and enforces safety.

Sprint Tasks (Specific):

1) Refactor router prefixes: introduce /api/datasets/{dataset_id} (update /mnt/data/continuum_review/backend/app/main.py to include nested routers).

1) Create app/core/mart_registry.py and refactor /mnt/data/continuum_review/backend/app/api/profiling.py to use it.

1) Implement POST /query/aggregate using SQLAlchemy Core or parameterized query builder (no raw SQL).

1) Implement ChartSpec resolver module: app/services/charts/spec_resolver.py.

1) Acceptance criteria: given a ChartSpec with invalid roles (e.g., measure on X), backend returns 400 with a clear error message.

1) Acceptance criteria: response includes meta.cache.hit and query_time_ms.

### Member 2 – Caching & Performance Engineer (Redis + Stampede Control + Observability)

Intent: Make GenUI interactions feel instant and prevent performance regressions as we add chat and strategy evaluations.

Responsibilities:

• Implement Redis-backed cache with deterministic keys and TTL.

• Prevent cache stampedes with a lock mechanism.

• Instrument timing + hit/miss telemetry.

Sprint Tasks (Specific):

1) Add app/services/cache/cache_manager.py implementing get/set with TTL and JSON serialization.

1) Add app/services/cache/keying.py implementing canonicalization + SHA256 hashing.

1) Implement stampede lock via Redis SETNX with short TTL; fall back to computing if lock cannot be obtained within a small wait window.

1) Integrate caching into /query/aggregate and (if built) /strategy/kpis and /strategy/score.

1) Add structured logging fields: cache_hit, cache_key, query_ms, total_ms, rows.

1) Acceptance criteria: repeated identical aggregate requests must be >90% served from cache; validate by logs.

### Member 3 – Agentic Framework Engineer (Orchestrator + Tool Registry + Chat Endpoint)

Intent: Turn the LLM into a reliable operator of the product via tools and structured outputs (ChartSpec), not a free-form narrator.

Responsibilities:

• Build tool registry with strict JSON schemas.

• Implement orchestrator that assembles context from profiling + strategy + user state.

• Return structured responses that the UI can render deterministically.

Sprint Tasks (Specific):

1) Create app/services/agents/tools.py defining tool schemas: generate_chart_spec, lookup_kpi, score_candidate, aggregate_query.

1) Create app/services/agents/orchestrator.py with: context_builder(), route_intent(), call_llm(), validate_output().

1) Implement POST /chat endpoint returning response_type + chart_spec + data + narrative.

1) Add prompt templates that explicitly require JSON-only output when generating ChartSpec.

1) Acceptance criteria: orchestrator rejects non-JSON outputs and retries once with a repair prompt; otherwise 500 with logs.

1) Acceptance criteria: chat requests that produce a ChartSpec must always execute via /query/aggregate (no fabricated numbers).

### Member 4 – Frontend Architect (GenUI Surface + ChartSpec Rendering)

Intent: Make the frontend a tool surface where charts and insights are driven by structured specs, not hardcoded UI paths.

Responsibilities:

• Remove duplicated mart definitions and consume backend mart registry.

• Replace mock charting with real aggregate execution.

• Add Chat panel and render assistant outputs (chart + narrative).

Sprint Tasks (Specific):

1) Refactor /mnt/data/continuum_review/frontend/lib/store.ts: remove AggregationTable union; store marts from backend response.

1) Update /mnt/data/continuum_review/frontend/components/workspace/TableProfilingTab.tsx to render marts via useAggregations().

1) Update /mnt/data/continuum_review/frontend/components/workspace/ChartBuilderTab.tsx to call /query/aggregate (cache-backed) and plot returned data.

1) Create lib/chartSpec.ts types for ChartSpec v1 and a renderer that maps ChartSpec + data → Plotly props.

1) Add right-side ChatPanel component that renders: narrative + chart (if response_type=chart).

1) Update /mnt/data/continuum_review/frontend/lib/api.ts to inject datasetId in paths and include it in React Query keys.

1) Acceptance criteria: no random numbers used anywhere in charting; all charts must be based on API data.

### Member 5 – Strategy & Decision Intelligence Engineer (YAML Strategy → Executable Intelligence)

Intent: Make the app strategy-aware: convert business goals and guardrails into executable context that agents and UI can reliably use.

Responsibilities:

• Load, validate, and expose strategy YAMLs.

• Convert KPI definitions into execution plans tied to marts/fields.

• Implement scoring/guardrail evaluation for recommendations.

Sprint Tasks (Specific):

1) Create app/services/strategy/loader.py that loads YAMLs from a fixed path and validates via Pydantic models.

1) Create app/services/strategy/registry.py mapping KPI names → execution plans (aggregate queries + derived calculations).

1) Create app/services/strategy/evaluator.py implementing decision_rules + strategy_scoring weights.

1) Implement endpoints: GET /strategy, GET /strategy/kpis, POST /strategy/score.

1) Integrate evaluator into orchestrator as a tool so recommendations are rule-aware.

1) Acceptance criteria: if a candidate violates rule R2 (gross_margin_pct < 0.20), score is forced to 0 and response explains why.

## 11. Sprint Deliverables (Non-Ambiguous)

By Sprint End, the following must be true:

A) Contracts
- ChartSpec v1 defined and used in chat → execution → UI rendering.
- Aggregate endpoint exists and is the only source of chart data.
- Strategy endpoints expose YAML-derived context and KPI execution hints.

B) Performance
- Redis caching for aggregate responses is live, with deterministic keys and TTL.
- Cache hit/miss + timing logs exist.

C) GenUI
- Frontend renders charts from ChartSpec + data; not from hardcoded UI logic.
- Chat panel renders structured responses.

D) Governance
- Single source of truth for mart list (backend registry). Frontend consumes it.

## 12. Appendix – Strategy Layer Snapshot (From strategy_layer.zip)

North Star & Pillars (strategy_targets.yaml):

{
  "name": "Profitable_Revenue_Growth",
  "description": "Grow revenue while improving gross margin and reducing operational risk"
}

Strategic Pillars:

[
  {
    "id": "P1",
    "name": "Margin-Led Growth",
    "priority_weight": 0.35,
    "objectives": [
      "grow_revenue_without_discount_dependency",
      "improve_gross_margin",
      "increase_attach_rate"
    ]
  },
  {
    "id": "P2",
    "name": "Customer Value Expansion",
    "priority_weight": 0.25,
    "objectives": [
      "increase_repeat_purchase_rate",
      "increase_average_basket_size"
    ]
  },
  {
    "id": "P3",
    "name": "Operational Excellence",
    "priority_weight": 0.25,
    "objectives": [
      "reduce_stock_outs",
      "lift_underperforming_stores",
      "improve_salesperson_performance"
    ]
  },
  {
    "id": "P4",
    "name": "Risk & Quality Control",
    "priority_weight": 0.15,
    "objectives": [
      "reduce_return_rate",
      "reduce_margin_erosion"
    ]
  }
]

Thresholds (strategic_context.yaml):

{
  "hero_sku_percentile": 90,
  "high_return_rate": 0.12,
  "underperforming_store_index": 0.8
}

Decision Rules (decision_rules.yaml):

{
  "revenue_quality_control": [
    {
      "id": "R1",
      "description": "Penalize revenue growth driven by heavy discounting",
      "condition": "discount_ratio > 0.25",
      "action": "reduce_recommendation_score",
      "penalty_weight": 0.3
    },
    {
      "id": "R2",
      "description": "Block promotion if margin drops below threshold",
      "condition": "gross_margin_percentage < 0.20",
      "action": "block_recommendation"
    }
  ],
  "return_risk_control": [
    {
      "id": "R3",
      "description": "Avoid promoting high-return SKUs",
      "condition": "return_rate > 0.12",
      "action": "reduce_recommendation_score",
      "penalty_weight": 0.4
    }
  ],
  "inventory_control": [
    {
      "id": "R5",
      "description": "Prioritize replenishment for hero SKUs at stockout risk",
      "condition": "hero_product_flag == true AND days_of_inventory < 5",
      "action": "boost_recommendation_score",
      "boost_weight": 0.4
    }
  ]
}

Scoring Weights (strategy_scoring.yaml):

{
  "margin_impact": 0.35,
  "revenue_growth_impact": 0.25,
  "customer_value_impact": 0.15,
  "risk_reduction_impact": 0.15,
  "operational_efficiency_impact": 0.1
}

## 13. Architecture Diagram (next page)

## 14. Concrete Work Division (Sprint Board-Ready)

This section turns the plan into an execution-ready breakdown (close to Jira-ready). 
Each item below is concrete: owner, scope, dependencies, and acceptance criteria. 
We assume predefined marts under one universal schema; the “refactor” is to centralize mart definitions and remove duplication.

| ID | Owner | Item | Scope / Implementation | Deps | Why (Intent) | Acceptance |
| --- | --- | --- | --- | --- | --- | --- |
| BE-01 | Member 1 (Backend Architect) | Backend mart registry (single source of truth) | Add app/core/mart_registry.py (MARTS list: id,label,description,profile_file). Update profiling API to use registry; return marts metadata from GET /profiling/aggregations. | None | Prevents drift: marts remain predefined, but defined once. | API returns MARTS metadata; no AVAILABLE_TABLES hardcoded. |
| BE-02 | Member 1 (Backend Architect) | Dataset-scoped routing (thin abstraction) | Mount prefix /api/datasets/{dataset_id}. Move profiling/query/chat/strategy under dataset routes. Validate dataset_id allowed set (initially ['silkroute']). | BE-01 | Stabilizes API for future multi-dataset without breaking changes. | Invalid dataset_id → 404; silkroute works end-to-end. |
| BE-03 | Member 1 (Backend Architect) | Aggregate endpoint (safe execution core) | Implement POST /query/aggregate with strict role validation using profiling (dimension/measure). Parameterized query builder. Hard limits (limit<=500). Return columns+rows+meta. | BE-02 | Makes charts/KPIs computed (no more mock). | Invalid fields/roles → 400; valid request returns deterministic result. |
| BE-04 | Member 1 (Backend Architect) | ChartSpec resolver module | Create app/services/charts/spec_resolver.py converting ChartSpec→AggregateRequest; normalize sort/limit; enforce allowed aggs. | BE-03 | Lets LLM emit ChartSpec while backend owns safe query construction. | Given ChartSpec v1, resolver yields deterministic AggregateRequest; invalid spec returns structured error. |
| CACH-01 | Member 2 (Caching/Perf) | Redis cache manager + canonical keying | Implement app/services/cache/cache_manager.py + keying.py. Canonicalize request JSON, SHA256 hash, namespace contai:{dataset}:{table}:{hash}. TTL default 600s. | BE-03 | GenUI requires fast iterative feedback; caching prevents rerun latency. | Repeated identical aggregate requests return cache_hit=true after first call. |
| CACH-02 | Member 2 (Caching/Perf) | Stampede protection + structured telemetry | Implement Redis SETNX lock contai:lock:{key} ttl=15s. Add logs: cache_hit,key,query_ms,total_ms,rows. | CACH-01 | Avoids spikes when popular keys expire; adds observability. | Under concurrent calls, only one query executes per key; logs for every request. |
| CACH-03 | Member 2 (Caching/Perf) | Cache invalidation endpoint | Add POST /api/cache/invalidate/{dataset_id} to clear dataset namespace (or bump dataset version). Document usage. | CACH-01 | Operational control for refresh/debug without redeploy. | Endpoint clears dataset cache; subsequent calls miss cache. |
| STRAT-01 | Member 5 (Strategy/DI) | Strategy loader + schema validation | Create app/services/strategy/loader.py + models.py to load YAMLs (targets/context/hierarchy/rules/scoring) and validate at startup. | None | Makes strategy first-class, reliable, and versionable. | Server fails fast on invalid YAML; /strategy returns normalized payload. |
| STRAT-02 | Member 5 (Strategy/DI) | KPI registry with execution hints | Create registry.py mapping KPI ids → execution plans (table,dims,metrics,derived formulas). Expose GET /strategy/kpis. | STRAT-01, BE-03 | Eliminates ambiguous KPI formulas at runtime; agents can execute KPIs deterministically. | Each KPI includes required mart fields; invalid references rejected. |
| STRAT-03 | Member 5 (Strategy/DI) | Strategy evaluator (rules + scoring) | Create evaluator.py applying decision_rules + scoring weights; expose POST /strategy/score; integrate as an agent tool. | STRAT-02 | Recommendations become rule-aware and aligned with objectives. | Candidates violating hard rules score 0 with explanation; otherwise scored with weights. |
| AG-01 | Member 3 (Agentic) | Tool registry with strict schemas | Create app/services/agents/tools.py listing tools: generate_chart_spec, lookup_kpi, score_candidate, aggregate_query with JSON schemas/examples. | BE-04, STRAT-02 | Constrains LLM to safe actions; predictable outputs. | Tools have explicit input schemas; orchestrator uses registry. |
| AG-02 | Member 3 (Agentic) | Context builder (profiling + strategy + UI state) | Implement context_builder() assembling: workspace state, marts/columns roles, KPI catalog, pillars/weights, decision rules, tool schemas. | AG-01, STRAT-01 | Grounds the model in real schema + strategy to reduce hallucinations. | Context includes required slices; unit tests validate presence of key sections. |
| AG-03 | Member 3 (Agentic) | Chat endpoint with structured responses | Implement POST /chat: intent routing → ChartSpec JSON-only → resolver → /query/aggregate → optional scoring → response packaging. | AG-02, CACH-01, BE-04 | End-to-end chat that produces computed results and GenUI actions. | No fabricated numbers; chart responses always include chart_spec + data + narrative. |
| FE-01 | Member 4 (Frontend) | Consume backend mart registry (remove hardcoding) | Update lib/store.ts to remove union + static list. Update TableProfilingTab to render marts from useAggregations(). | BE-01 | Prevents UI drift; aligns with single predefined mart registry. | UI renders marts from API; no aggregationTables constant remains. |
| FE-02 | Member 4 (Frontend) | Dataset-scoped API client + query keys | Update lib/api.ts to prefix /datasets/{datasetId}. Update hooks.ts keys to include datasetId. Ensure workspace/[datasetId] drives calls. | BE-02 | Avoids cache collisions and stabilizes contract. | Switching datasetId changes URLs and React Query keys. |
| FE-03 | Member 4 (Frontend) | Real chart execution (remove mock data) | Update ChartBuilderTab to call /query/aggregate and plot returned data. Remove random y-values entirely. | BE-03, CACH-01 | Turns charting into a real decision surface. | No Math.random in charting; charts are fully data-driven. |
| FE-04 | Member 4 (Frontend) | ChartSpec renderer + Chat panel | Add ChartSpec v1 types + renderer mapping ChartSpec+data → Plotly config. Add ChatPanel rendering narrative + chart for response_type=chart. | AG-03 | GenUI surface: UI renders agent actions, not bespoke screens. | Chat-generated chart renders without custom per-chart code. |
| FE-05 | Member 4 (Frontend) | Strategy tab UI | Add Strategy tab showing pillars/objectives/KPIs, thresholds, and decision rules sourced from GET /strategy. | STRAT-01 | Exposes DI context to users and supports trust. | No hardcoded KPIs; renders from API payload. |

### 14.1 Suggested Sequencing (Minimize Blocking)

Day 1–2: BE-01, STRAT-01, FE-01 (unblock registry + strategy + UI wiring)
Day 3–4: BE-02, BE-03, CACH-01 (real execution + caching early)
Day 5: BE-04 + FE-02 (ChartSpec contract + dataset scoping)
Day 6–7: AG-01/02/03 (chat orchestration grounded in strategy + profiling)
Day 8–9: FE-03/04/05 (GenUI rendering + strategy tab + real charts)
Day 10: CACH-02/03 + STRAT-02/03 hardening + end-to-end demo + logging review